Project Workplan (12 Weeks)

AI-Powered RAG-Based Legal Assistant — B.Tech Major Project

Team: Devashish Rawat · Akshit Shukla · Ayshmaan Kumar

| Week | Devashish Rawat | Akshit Shukla | Ayshmaan Kumar |
| --- | --- | --- | --- |
| Week 1 | - Problem definition & scope finalization - Project repo and environment setup | - Collect raw statutory text for target laws - Study LawGlance reference architecture | - Draft high-level system architecture diagram - Research UI stack (React/Next.js) and layout |
| Week 2 | - Data cleaning pipeline for legal text - Chunking strategy design (section-level) | - Clean & normalize collected statute text - Organize acts into per-statute files | - Wireframe the chat UI layout - Set up Next.js project skeleton |
| Week 3 | - Generate embeddings for chunked corpus - Set up & populate ChromaDB vector store | - Validate chunk boundaries against statute sections - Document data sources & preprocessing | - Build static chat UI components - Message bubble & input box styling |
| Week 4 | - Implement history-aware retriever - Similarity-search retrieval with score threshold | - Draft system prompt & QA prompt templates - Manually test retrieval relevance | - Connect chat UI to a mock backend endpoint - Basic message state handling in frontend |
| Week 5 | - Build RAG chain (retrieval + QA chain) - Integrate LLM for answer generation | - Curate legal Q&A test set for evaluation - Cross-check answers against statute text | - Session/thread handling in frontend - Style chat bubbles and input container |
| Week 6 | - Backend orchestration layer (session wrapper) - Mid-project review & API contract | - Integrate Redis for chat-history persistence - Test multi-turn conversational flow | - REST/API client layer in frontend - Chat history rendering on page load |
| Week 7 | - Redis-based response caching logic - Optimize latency of RAG pipeline | - Test caching behavior & cache invalidation - Expand statute coverage in corpus | - Typing/streaming animation for responses - Loading & error states in the UI |
| Week 8 | - Explore GraphRAG: knowledge-graph links between sections - Prototype graph-augmented retrieval | - Extract entity/section relationships from statutes - Benchmark GraphRAG vs. vector-only retrieval | - Sidebar / about section in the UI - Responsive design pass for mobile/tablet |
| Week 9 | - Finalize retrieval pipeline (GraphRAG or vector-only) - Improve system prompt & answer formatting | - Full pipeline regression testing - Manual QA pass across legal domains | - Polish chat UI (animations, empty states) - Integrate final backend API for live responses |
| Week 10 | - End-to-end integration: backend to production UI - Bug fixing across the full pipeline | - Performance tuning (top-k, threshold, cache TTL) - Cross-browser / cross-device testing | - Deploy frontend build to hosted environment - Fix UI bugs found during integration |
| Week 11 | - Final RAG pipeline evaluation (accuracy, latency) - Architecture diagrams for the report | - Compile test result tables / comparison charts - Prepare final report sections | - Final UI polish and bug fixes - Record demo walkthrough of the app |
| Week 12 | - Final report: AI pipeline & results sections - Presentation slides (pipeline + demo) | - Compile references, docs & appendices - Support presentation rehearsal | - Finalize README / setup documentation - Support presentation rehearsal & demo run |

Note: Work is split evenly across the team each week — Devashish Rawat on core AI/RAG pipeline development, Akshit Shukla on data preparation, testing, and evaluation, and Ayshmaan Kumar on the frontend UI and integration/deployment.